SuiLoyalty — Sprint 1 Development

Smart Contracts — Move Language, Sui Object Model & Deployment

Sprint Duration: Weeks 3–4 | Network: Sui Testnet (migrated from Devnet)

# 1. Sprint Overview

Sprint 1 produced two Move smart contracts that form the blockchain foundation of SuiLoyalty. These contracts define the loyalty avatar NFT, the brand node dynamic objects, and the loyalty token currency. All subsequent sprints — backend, PWA, merchant terminal, connect to these contracts.

- loyalty_nft.move — Universal Avatar NFT with Dynamic Object Fields. Every customer owns one LoyaltyAvatar shared object. Brand relationships attach as BrandNode dynamic object fields.

- loyalty_token.move — Fungible LPT currency using the One-Time Witness pattern and TreasuryCap controlled minting. LPT is minted on deploy and reserved for cross-brand fungible rewards; Sprint 3's redeem flow uses off-chain point balances and LPT integration is listed as future work.

- Deployment to Sui testnet — stable deployment, will not reset before submission in May 2026.

| File | Purpose | Key Objects Created |
| --- | --- | --- |
| loyalty_nft.move | Universal Avatar NFT with Dynamic Object Fields | LoyaltyAvatar, BrandNode, AdminCap |
| loyalty_token.move | Fungible loyalty token — LPT currency | TreasuryCap, TokenAdminCap, CoinMetadata |

# 2. Testnet Deployment

| Item | Value |
| --- | --- |
| Network | Sui Testnet |
| Package ID | 0x69c2b0f58fed8ceb70bad56e56867486a88d9328f6d8ddbe15fd5c4232be404c |
| AdminCap ID | 0xb2cf135597e41030c5d774d89eeda64642e4e83c638c7d4a6b78a026acfa54ea |
| TreasuryCap ID | 0xfeddaf45719c338e48ec1d08d2a8bc023071dbb417da732dc511a1dd632b5b85 |
| TokenAdminCap ID | 0x03664442d7e9d5f4c419979cfaf82aa1587b2586a6a3633e50c6cfe061bfea66 |
| Backend Wallet | 0x782f70fdfded2337cc08cb7527f271d1209e243607946f6633c7e2cd547f4e18 |
| Transaction Digest | CWGZ77ZgThLyvvopFCRxcZWLbSZYrvvzt7ENr4TogphV |
| Explorer | https://testnet.suivision.xyz |

# 3. Key Concepts

## 3.1 Universal Avatar Architecture

The core design decision was a Universal Avatar, one NFT per customer tracking loyalty across all brands simultaneously. Traditional loyalty gives each brand a separate card. SuiLoyalty gives every customer one avatar that grows as they engage with more brands.

The LoyaltyAvatar is a Shared Object with BrandNode dynamic object fields attached per brand. When a customer shops at Starbucks, a Starbucks BrandNode attaches to their avatar. When they shop at Nike, a Nike BrandNode attaches. The avatar evolves dynamically. The struct doc comment in loyalty_nft.move is labelled "This is a shared object, allowing backend mutations via AdminCap." so the source matches the architectural intent.

## 3.2 Shared Object + AdminCap Pattern

In Sui's object model, Owned Objects can only be modified by their owner. If the avatar were owned by the customer, the backend could not award points without requiring the customer to sign every transaction, destroying the seamless UX.

Making the avatar a Shared Object means any transaction can reference it. The AdminCap requirement ensures only the backend, which holds the cap exclusively, can modify it. This enables sponsored transactions where the backend pays all gas and the customer never touches cryptocurrency.

public fun add_brand_points(

_: &AdminCap,              // Proof of backend authority

avatar: &mut LoyaltyAvatar, // Shared — backend can reference it

brand_name: String,

points: u64,

) { ... }

## 3.3 Dynamic Object Fields

Sui Dynamic Object Fields allow objects to attach to other objects at runtime using a key. Brand relationships are not hardcoded into the avatar struct,  they attach dynamically when the customer first engages with a brand.

// Attach a BrandNode to the avatar

dof::add(&mut avatar.id, BrandKey { brand_name }, brand_node);

// Update points on a specific brand node

let node: &mut BrandNode = dof::borrow_mut(&mut avatar.id, brand_key);

node.points = node.points + points_to_add;

## 3.4 One-Time Witness — loyalty_token.move

The LPT token uses Sui's One-Time Witness pattern to guarantee the currency is created exactly once. The LOYALTY_TOKEN struct has the drop ability, Sui destroys it immediately after init runs, making it impossible to create a second LPT currency.

public struct LOYALTY_TOKEN has drop {}

# 4. Problems Encountered

| # | Problem | Root Cause | Resolution |
| --- | --- | --- | --- |
| 1 | ArityMismatch on blockchain call | Devnet reset wiped the package — old Package ID was invalid | Redeployed, updated .env with new IDs |
| 2 | Owned object modification rejected by Sui | Backend cannot modify customer-owned objects — only owner can sign | Migrated to Shared Object + AdminCap pattern |
| 3 | Devnet resets wiped package 5 times | Devnet is volatile — resets weekly to clear test data | Migrated permanently to Sui testnet |
| 4 | CLI protocol version mismatch warning | Local Sui CLI v113 behind network protocol v121 | Added --skip-dependency-verification to publish command |

# 5. Sprint 1 Outcomes

Sprint 1 successfully delivered the smart contract foundation deployed to Sui testnet. The Universal Avatar architecture, Shared Object pattern, and Dynamic Object Fields are all working correctly. The testnet deployment is stable and will remain available through the May 2026 submission deadline.

The most  technical challenge was discovering the Sui ownership model constrain,  that the backend cannot modify customer-owned objects. Resolving this required understanding Sui's object model deeply and migrating to the Shared Object + AdminCap pattern. This constraint, and its resolution, demonstrates a genuine understanding of Sui's security model.

The LPT fungible token is deployed and its TreasuryCap/TokenAdminCap are held by the backend wallet, but the token is not yet wired into the Sprint 3 redeem flow. LPT integration for cross-brand fungible rewards is carried forward as future work.

Package: 0x69c2b0f58fed8ceb70bad56e56867486a88d9328f6d8ddbe15fd5c4232be404c | Testnet