Periodic Progress Meeting #1

Meeting 1 — Initial Project Discussion

| Date | 16 February 2026 |
| --- | --- |
| Supervisor | Dr Mohammad Al-Ibaisi |
| Student | Tatenda Marimo |
| P-Number | P2964932 |
| Next Meeting |  |

What Was Discussed

I presented the initial SuiLoyalty project overview document covering the full proposed scope: a blockchain-powered Dynamic NFT loyalty system on the Sui Network. The document outlined the problem statement, proposed solution, 7 technical objectives, technology stack, 15-week sprint timeline, and expected deliverables.

Document Presented

SuiLoyalty — Blockchain-Powered Dynamic NFT Loyalty System (project overview document)

The original scope included the following: Move smart contracts, HMAC-SHA256 QR authentication, the brand dashboard, the consumer PWA, and k6 performance testing.

Supervisor Feedback & Decisions

Overall project concept approved.

Suggestion: Database design to be added to Sprint 1 (Weeks 3–4) alongside the move smart contract work. Dr Al-Ibaisi noted that designing the PostgreSQL schema early avoids rework later when the backend is built in Sprint 2.

| Student Signature: | Supervisor Signature: |
| --- | --- |
| Tatenda Marimo ¦ 16/02/2026 | Dr Al-Ibaisi ¦ Date: ____ |

Periodic Progress Meeting #2

Meeting 2 — Scope Review

| Date | 12 March 2026 |
| --- | --- |
| Supervisor | Dr Mohammad Al-Ibaisi |
| Student | Tatenda Marimo |
| P-Number | P2964932 |
| Next Meeting |  |

What Was Discussed

Dr Al-Ibaisi reviewed the project overview and project contract submitted on 11 March 2026 and provided feedback requesting a number of scope simplifications.

Supervisor Feedback & Decisions

Brand dashboard was removed entirely from scope — not required to demonstrate the core blockchain and zkLogin objectives.

QR authentication simplified — HMAC-SHA256 cryptographic tokens replaced with unique UUID tokens stored in PostgreSQL. A simple used/unused check in the database is sufficient.

k6 load testing removed — performance benchmarking (50 concurrent users) is not required for the scope of this project.

Security analysis simplified — OWASP threat modelling removed. Basic security validation (QR replay prevention, JWT verification) is sufficient.

Usability testing changed to informal and optional — a formal SUS questionnaire with 10–15 participants is not required. Informal feedback on the zkLogin flow if time and participants are available.

Sprint schedule compressed from 7 sprints to 5 sprints plus a buffer, ending Week 14.

| Student Signature: | Supervisor Signature: |
| --- | --- |
| Tatenda Marimo ¦ /03/2026 | Dr Al-Ibaisi ¦ Date: ___________ |