# Periodic Progress Meeting #4

Sprint 4 Closure, Brand-Portal Feedback, and Sprint 5 Plan

| Student Name | Tatenda Marimo |
| --- | --- |
| P-Number | P2964932 |
| Project Title | SuiLoyalty: Blockchain-Powered Dynamic NFT Loyalty System with zkLogin Authentication |
| Supervisor | Dr Mohammad Al-Ibaisi |
| Date of the Meeting | 30 April 2026 |
| Date of next Meeting | ____________________ |

## Summary of Progress for Period (max 100 words)

Sprint 4 closed; the end-to-end blockchain flow was demonstrated live on Sui testnet. The backend orchestrates a Programmable Transaction Block that mints the LoyaltyAvatar, attaches a BrandNode, and awards points and global experience under AdminCap authorisation. Sixty-seven automated tests pass across the Move contracts and the TypeScript backend services. The Contract Alignment Audit was drafted, comparing delivery against the 11 March 2026 contract: every core deliverable is aligned, three architectural expansions are declared, and three documented shortfalls have concrete mitigation plans. The eleven-thousand-word final-report outline was drafted across eight chapters, each mapped explicitly to a module-rubric criterion.

## Problem Areas and Suggested Solutions (max 100 words)

Supervisor feedback identified operational gaps in the merchant-side experience that an MVP must address before submission: brand isolation in the merchant terminal, per-brand campaign reporting, and redemption visibility for fulfilment. Phygital exclusivity will be addressed in Critical Reflection rather than in code. The meeting-note count stands at four of the required ten by 22 May; cadence and possible backfill of past informal exchanges were agreed as ____________________. Apache 2.0 LICENSE file, formal Move test-coverage measurement, and a small documentation reconciliation between the deployment guide and the testnet-stable database design remain outstanding cleanup items, all under one day of combined work.

## Objectives, Deliverables & Plan for Next Period (max 100 words)

Implement a brand-portal MVP: Tier 1 shared-secret brand authentication, brand-scoped query filters across the merchant API, CSV campaign-report export, and a pending-redemption surface for fulfilment. Capture evaluation data — thirty trial QR scans logging end-to-end latency and per-transaction gas cost — to feed Chapter 7. Draft Chapter 1 (Introduction) and Chapter 3 (Methodology) from existing contract and sprint-journal source material. Set up the Mendeley reference library and begin Chapter 2 literature review with verified DOI sources only. Run sui move test --coverage. Add the Apache 2.0 LICENSE file. Continue meeting cadence per agreed approach.

## Comments (if any, max 200 words)

Supervisor feedback on the merchant terminal was substantive and welcomed: the brand page should look professional rather than like a student demo; brands must not share a single portal where they can see one another's campaigns; brands must be able to generate a campaign report; and redemption events must surface to the brand so fulfilment can occur. Each concern is being addressed in the Sprint-5 brand-portal MVP described above, with the more elaborate elements (full brand authentication, real-time analytics, and complete fulfilment workflow) declared in the report as future work. The supervisor also asked whether brands are restricted to phygital distribution; this will be addressed in the Critical Reflection chapter by noting that the UUID-token model is channel-agnostic and supports email, in-app, and printed-receipt distribution as natural extensions, even though the current implementation produces only printable PNG QR codes. The three architectural expansions in the audit were acknowledged as engineering judgement.

| Student Signature: Tatenda Marimo Date: 30/04/2026 | Supervisor Signature: Dr Mohammad Al-Ibaisi Date: ____________ |
| --- | --- |