SuiLoyalty

Blockchain-Powered Dynamic NFT Loyalty System

with zkLogin Wallet-Less Authentication

| Student Name | Tatenda Marimo |
| --- | --- |
| Student ID | P2964932 |
| Programme | BSc (Hons) Computer Science |
| Module | CTEC3451D – Development Project |
| Supervisor | Dr Mohammad Al-Ibaisi |

# 1. Project Goal

## 1.1 The Problem

I came up with this project idea after noticing how most loyalty programmes feel the same: you collect points, they expire and you never really feel like they belong to you. I started looking into whether blockchain could fix this and the short answer is yes, but there's a catch.

Research shows that the average consumer is enrolled in over 16 loyalty programmes but actively uses fewer than half of them. The main reasons are that points feel arbitrary; they're locked to one brand and there's no transparency in how they're calculated. Centralised databases also get breached regularly, which is a real trust problem.

When I looked into blockchain-based loyalty systems, they had the right idea but a big practical problem: they all require users to set up a crypto wallet, write down a seed phrase, and buy cryptocurrency just to get started. Studies show that over 90% of people abandon apps that ask them to do this. So, the technology was there, but nobody could actually use it and no real brand would ever deploy something like that to their customers.

## 1.2 The Solution

SuiLoyalty is my answer to that problem. I chose the Sui Network specifically because it has a feature called zkLogin (released in 2024) that lets users sign in with their Google account instead of a wallet. From the user's perspective it feels exactly like any other app tap 'Sign in with Google', scan a QR code on a product, and your loyalty reward updates. No wallets, no seed phrases, no cryptocurrency involved at all.

The system has three main technical parts that work together:

- Dynamic NFTs: Each customer's loyalty card is a real blockchain object that updates when they scan QR codes, points increase, tiers change and badges get added. It's all on-chain and transparent.

- QR Authentication: Physical product stickers have QR codes containing unique identifiers. When scanned, the system checks whether the token has been used before (stored in PostgreSQL) and, if valid, triggers the NFT update.

- zkLogin: This is the part I'm most interested in. Sui uses zero-knowledge proofs to verify a Google login without ever putting the user's credentials on the blockchain. The brand also covers all transaction fees, so the consumer never pays anything.

The result is a loyalty system that is simpler to use than a traditional points app, while still running on a public blockchain where everything is auditable.

## 1.3 What This Project Contributes

Beyond building the system, I want this project to produce something genuinely useful for the research community. Specifically:

- A working open-source implementation of Dynamic NFT loyalty on Sui with zkLogin is something that doesn't currently exist in any public repository.

- Documented design patterns for wallet-less blockchain onboarding using zkLogin are a practical reference for other developers building consumer-facing Web3 applications.

- Documented design patterns for linking physical QR codes to blockchain events securely.

- An honest critical reflection on whether blockchain actually adds value here, or whether a traditional database would have been sufficient.

# 2. Technologies and Tools

## 2.1 Technology Stack Overview

I have not worked with Sui or Move before. However, I have chosen the stack deliberately based on research into what makes this project feasible within the timeframe, and I have planned a full two-week setup sprint before any development begins. The system follows a three-tier architecture: a blockchain layer, a backend API, and a consumer-facing frontend application. The full stack is below.

| Layer | Technology | Purpose |
| --- | --- | --- |
| Blockchain | Sui Network (Testnet) | Layer-1 blockchain with object-centric model and sub-cent transaction costs |
| Smart Contracts | Move language, Sui CLI v1.18+ | On-chain loyalty NFT logic with Dynamic Fields for mutable attributes |
| Authentication | @mysten/zklogin SDK, OAuth 2.0 (Google), JWT | Wallet-less sign-in via Google — no seed phrases, no crypto knowledge required |
| Backend | Node.js, LTS, TypeScript 5.x, Express.js | REST API for QR validation, zkLogin JWT verification, transaction sponsorship |
| Database | PostgreSQL | QR token registry (PostgreSQL) |
| Frontend – Consumer | React, Next.js (PWA) | Consumer app with Google Sign-In, QR scanner, NFT visualisation |
| Blockchain SDK | @mysten/sui.js v0.50+ | Sui RPC calls, sponsored transaction construction |
| QR Processing | qrcode.js, jsQR | QR code generation and scanning with UUID-based token validation |
| Testing | Sui Move Test, Jest, Playwright | Unit, integration, and end-to-end testing |
| DevOps | GitHub, Vercel, Railway | Version control, CI/CD, frontend and backend hosting |

## 2.2 Why These Technologies

- Sui over Ethereum: Sui lets you update an NFT's data directly without re-creating it, which costs almost nothing per transaction. On Ethereum, updating an NFT means destroying and recreating it, which can cost $5–50 each time. That makes Ethereum impractical for a loyalty system where updates happen constantly. Sui also has zkLogin, which is the main reason I chose it.

- zkLogin over traditional wallet connection: This is the core technical decision of the project. Every other blockchain loyalty system I researched requires users to install a wallet extension or app first. zkLogin replaces that with Google Sign-In, which almost every phone already has. Without this, the project wouldn't be deployable to real consumers.

- Move language: Move is Sui's native smart contract language. It has built-in protections that prevent common blockchain bugs like double-spending at the language level, which matters when handling assets of real value.

- Node.js/TypeScript backend: I have prior experience with JavaScript/TypeScript from my studies, so this is the practical choice. It also has strong SDK support from the Sui team.

- PostgreSQL stores everything: the QR token registry and session data. A single database keeps the stack lean and avoids unnecessary infrastructure complexity.

# 3. Project Phases / Methodology

## 3.1 Methodology

I am using Agile Scrum adapted for solo development, with two-week sprints. The main reason I chose Agile over a waterfall approach is that I expect to hit unexpected problems, especially in the early blockchain and zkLogin work where I have no prior experience. Short sprints mean I can catch problems early and adjust without losing weeks of work. At the end of each sprint, I will review progress against the contract objectives and update the plan accordingly.

## 3.2 Development Phases

## Phase 1 — Research & Setup (Sprint 0, Weeks 1–2)

- A literature review covering blockchain loyalty systems, Web3 adoption barriers, zkLogin architecture, Dynamic NFT patterns, and phygital integration

- Sui/Move language tutorials and zkLogin SDK exploration

- Development environment setup: Sui CLI, Node.js, PostgreSQL, GitHub repository

- Submission of initial project forms (project contract and ethics screening)

## Phase 2 — Blockchain Implementation (Sprint 1, Weeks 3–4)

- Design and implement Move smart contracts with Dynamic Fields for loyalty NFT creation, point mutation, and tier-level progression

- Write unit tests targeting >80% code coverage using Sui Move Test Framework

- Deploy contracts to Sui devnet and validate all core NFT operations

## Phase 3 — Backend Development (Sprint 2, Weeks 5–6)

- Build RESTful API in Node.js/TypeScript for QR code validation and UUID token lookup in PostgreSQL to check if the token exists and has not been used

- Implement zkLogin module: JWT signature verification, sub-claim extraction, deterministic Sui address derivation, ephemeral keypair generation

- Integrate Sui RPC for sponsored transaction construction and submission

- Design and implement PostgreSQL schema for QR token registry and session management

## Phase 4 — Consumer PWA (Sprint 3, Weeks 7–8)

- zkLogin Google Sign-In OAuth flow, QR scanner with jsQR, real-time NFT visualisation with point balance and tier display, session management

## Phase 5 — Testing & Integration (Sprint 4, Weeks 9–10)

- End-to-end integration testing of the full zkLogin authentication and QR redemption flow

- Security validation: JWT verification testing and QR token replay prevention (UUID uniqueness checks)

- Bug resolution and code cleanup

## Phase 6 — Report Writing & Evaluation (Sprint 5, Weeks 11–12)

- Full report writing covering all chapters: Introduction, Literature Review, Design, Implementation, Testing, Evaluation, Critical Reflection

- Informal usability feedback on the zkLogin flow (optional — if time permits and willing participants are available)

## Phase 7 — Finalisation (Buffer Weeks 13–14)

- Report proofreading, Harvard referencing verification, word count check (10,000–12,000 words)

- Viva preparation: 5-minute presentation, 15-minute demo script, anticipated Q&A

- Code repository documentation, README, and open-source licence application

## 3.3 Sprint Schedule

| Sprint | Weeks | Key Deliverables | Phase |
| --- | --- | --- | --- |
| Sprint 0 | 1–2 | Literature review (blockchain loyalty, zkLogin UX), Sui/Move tutorials, zkLogin SDK exploration, environment setup, initial forms submission | Research |
| Sprint 1 | 3–4 | Move smart contracts: NFT creation, Dynamic Fields, tier logic, unit tests (>80% coverage), devnet deployment | Implementation |
| Sprint 2 | 5–6 | Backend API: QR UUID token validation, zkLogin JWT verification, ephemeral keypair generation, Sui RPC integration | Implementation |
| Sprint 3 | 7–8 | Consumer PWA: zkLogin Google Sign-In flow, QR scanner, real-time NFT visualisation, session management | Implementation |
| Sprint 4 | 9–10 | Integration testing (zkLogin end-to-end), security validation (QR replay prevention, JWT verification), bug fixes | Testing |
| Sprint 5 | 11–12 | Report writing (all chapters), informal usability feedback on zkLogin flow (optional), code documentation and cleanup | Evaluation |
| Buffer | 13–14 | Report finalisation, viva preparation, deployment verification, demonstration rehearsal | Submission |

# 4. System Overview

## 4.1 From the Consumer's Perspective

A customer buys a product at a store. The packaging has a SuiLoyalty QR sticker on it. They open the SuiLoyalty app on their phone and tap 'Sign in with Google', the same as they would for any other app. They scan the QR code on the product. Within a few seconds, their loyalty card updates; they have more points and if they've hit a milestone, their card visually changes to reflect their new tier. That's the whole experience. No cryptocurrency, no wallet setup, nothing unusual. It's supposed to feel completely normal.

## 4.2 From the Brand's Perspective

Brand setup in this version is handled directly through the backend; QR codes are generated as part of the setup process and printed onto product stickers. Because the loyalty logic runs on a blockchain, the brand cannot silently change the rules after deployment. Everything is auditable, which is a genuine trust advantage over traditional systems. A full brand-facing dashboard is outside the current scope but would be the natural next step for production deployment.

## 4.3 Technical Architecture

Under the hood, the system has three layers that talk to each other:

Blockchain Layer: Move smart contracts on the Sui testnet to hold all the loyalty NFT data. Each customer's NFT is a separate on-chain object with Dynamic Fields. Basically, a flexible key-value store that I can update without recreating the object. The brand pays the transaction fees through sponsored transactions, so the customer never sees any cost.

Backend API: This is the most complex part of the project. The Node.js API sits in the middle between the frontend apps and the blockchain. It checks if QR tokens are valid and haven't been used before, handles the zkLogin verification process, builds the blockchain transactions and submits them to Sui. It's the trust layer that stops people from faking QR scans.

Frontend Application: A consumer progressive web app built with React and Next.js. Instead of a 'Connect Wallet' button, there is a 'Sign in with Google' button; the rest of the blockchain complexity is completely hidden from the user.

## 4.4 How zkLogin Works (Step by Step)

- Consumer taps 'Sign in with Google' in the PWA

- OAuth redirect to Google; user grants SuiLoyalty authorisation

- Google returns a signed JWT to the frontend

- Frontend sends JWT to the backend API for verification

- Backend validates JWT signature, extracts the user's unique sub identifier, and derives a deterministic Sui address using zkLogin salt, without ever storing the user's email

- Backend creates an ephemeral keypair for transaction signing and returns the Sui address to the frontend for session management

- All subsequent transactions are sponsored by the brand; the consumer never pays gas or handles cryptocurrency.

The important security point here is that the user's Google account details never touch the blockchain. The zero-knowledge proof confirms that a valid Google login happened without revealing any personal information on-chain. I found this genuinely interesting to learn about; it's one of the more technically novel parts of the project.

## 4.5 How QR Scanning Works (Step by Step)

- The brand generates QR codes: each code contains a unique UUID token tied to a specific product SKU and campaign, stored in PostgreSQL

- Consumer scans QR code in PWA; token is sent to backend API

- The backend validates the look-up of the token in PostgreSQL to confirm it exists and has not been used before and verifies the consumer's zkLogin session

- On successful validation, backend constructs a Sui Move transaction calling the loyalty contract's mutate function, signs with the ephemeral keypair and submits as a sponsored transaction

- Move contract updates the consumer's NFT Dynamic Fields: increments points, checks tier thresholds, awards badges if applicable

- PWA receives confirmation via API and updates the NFT display in real-time

## 4.6 Performance and Quality Targets

- Speed: End-to-end transaction (scan QR to NFT update) should complete in under 10 seconds under normal single-user conditions

- Security: No critical vulnerabilities; QR tokens cannot be reused; Google credentials never stored or exposed on-chain.